## Slide 1: Car Price Predictor’s Milestone
Marcin Banak, Bartosz Kruszewski, Yaryna Rachkevych, Maciej Szałasz

## Slide 2: Project creation schedule

## Slide 3
23.12
Data Preparation and Research
27.12
17.01
22.01
Initial Setup and Planning
Data Refinement and Advanced Metrics
Model Development and Training
25.12
12.01
Integration and Deployment
Presentation and Finalization

## Slide 4: What has been achieved?

## Slide 5
Data Processing
Loaded and preprocessed the dataset (type adjustments, outlier removal, feature engineering).
Created boolean columns from features
Model Development
Built regression and classification models, including decision trees and XGBoost.
Developed hyperparameter tuning functions (cartesian product and simplified tuning).
Compared simple and advanced models for performance.
Created training processes with bootstrap and cross-validation support.
Evaluation and Metrics
Researched and implemented professional evaluation metrics for regression and classification.
Developed evaluation functions and comparators for model results.
Visualized evaluation results using Plotly.
Removed outliers dynamically for data subgroups (e.g., car models).

## Slide 6
Front-End Development
Created a front-end skeleton and connected it to the API for predictions.
Designed the interface to support user-friendly interactions with the model.
API and Integration
Built a FastAPI skeleton for prediction services with endpoints and routing.
Designed classes to convert front-end data to model input format.
Integrated models with the API, supporting dynamic or preloaded model loading.

## Slide 7: Division of responsibilities

## Slide 8
Bartek
Yaryna
Maciek
Marcin
Training processes with bootstrapping and cross-validation
Project structure setup
Research and implementation of metrics
FastAPI skeleton with prediction endpoints
Parameter analysis and metric visualization
Data processing
Training models on GPU
Frontend skeleton and application setup
Hyperparameter tuning functions and dataclasses
Research on hyperparameter importance
GPU research and hyperparameter tuning improvements
Project managment and documentation
Models classes
Evaluation dataclasses and functions
Models comparison
Training techniques research

## Slide 9: Models comparison conclusions

## Slide 10: Mean cluster Error comparison

## Slide 11
Mean cluster Error comparison